Team Skyy Sprint 1 Plan

**Task Listing:**

User Story 1: As a product owner I want a website skeleton so I can put my application there.

Task 1: Generate a basic HTML skeleton so that we can get started without web app (3 hours)

User Story 2: As a product owner, I want to have login authorization to store information so that when I log in I can access my previous recipients.

Task 1: Add a login form to the HTML skeleton so that users can enter their info (1 Hour)

Task 2: Store user information in some sort of hash function (3 Hours)

Task 3: Set up a server so that we can store user information (6 Hours)

User Story 3: As a front end developer, I want to learn to enhance my HTML/CSS skills to make an aesthetically pleasing looking webpage.

Task 1: Go over some Javascript and HTML tutorials that are available on the internet.

User Story 4: As a developer, I want to get code for implementing Facebook, Venmo, and Paypal into our webpage.

Task 1: Look at the available APIs for integrating the above application into our website (4 Hours)

User Story 5: As a user, I want a convenient way to be able to split big bills.

Task 1: Write a cost dividing function in Javascript that can split bills evenly. (2 Hours)

Task 2: Write a cost dividing function in Javascipt that can split bills by percentage. (4 Hours)

**Team Roles:**

Muzammel Choudhery: Product Owner, Devleoper

Delan Diaz: Scrum Master, Developer

Alex Sadeghi: Developer

Cristian Lewczyk: Developer

**Task Assignment:**

Muzammel Choudhery: User Story 2, All tasks

Delan Diaz: User Sotry 1, Task 1

Cristian Lewczyk: User Story 5: Task 1, Task 2

Alex Sadeghi: User Story 4: Task 1

All: User Story 3: Task 1